AquaOps Proposal — Meeting Brief

Developer proposal review · funding & path-to-revenue focus

Proposal Snapshot

Developer: Solo dev (bootcamp + IT background); girlfriend as part-time PM/QA/coordinator, separate retainer

Stack: Supabase + Next.js/TypeScript + React Native, hosted on Azure, w/ Cloudflare R2, Stripe, Postmark/OneSignal/Twilio

Known gaps: Next.js, TypeScript, Supabase, and Row-Level-Security multi-tenancy are all new to him (argues they're close extensions of known skills)

Timeline: 26 wks (~6 mo) to production MVP, part-time (15–20 hrs/wk). Partial beta ~Week 14–16 (mid/late Oct 2026)

Cost: ~$28,400 total ($26,240 dev @ $40/hr + $2,160 coordinator/QA), billed per phase/milestone

Funding-Focused Angle

- Milestone billing: Phase 1 alone is ~$5,120 — that's the real number to plan cash flow around first, not the full $28K.

- Biggest lever: trim the 37-tab scope to a 'minimum paid pilot' set — could shrink Phase 1–3 cost and time-to-revenue significantly.

- Consider signing a paying pilot facility on the existing prototype now (discounted/founding-customer rate) to get cash flowing while the real backend builds.

- Ask about flexible payment structure — reduced rate, deferred invoicing tied to first paying customer, or equity-for-discount — given funding is tight.

Questions — Scope & Cost Reduction

- Can we scope a 'minimum viable paid pilot' (smallest tab set worth paying for) and get a revised Phase 1–3 quote?

- Which phases are truly sequential vs. could be trimmed/deferred to lower upfront cost?

- Open to a reduced rate, deferred payment, or equity-for-discount structure?

Questions — Path to Revenue

- Can we sign a paying pilot facility on the existing prototype now, in parallel with development?

- What's the minimum functionality needed to legally/practically bill a real facility (vs. demo it)?

- Any warm leads for indoor pilot facilities (YMCAs, rec centers), given the outdoor season issue?

Questions — Risk & Structure

- If Phase 1 (RLS/multi-tenancy) runs long, is cost fixed or does it scale with hours? Any cap per phase?

- Is the $40/hr rate negotiable?

- Is AquaOps a formal legal entity yet — needed before contracts/milestones start?

- Could the coordinator/QA retainer start later (Phase 3, once there's a UI) instead of Phase 1?

- What does he need from us (legal/compliance input, pilot contacts, testing feedback) to hit his estimate?

Questions — Legal, IP & Ownership

- Who owns the codebase, repo, and IP outright — us or him — both during and after the engagement?

- Put the written agreement (deliverables, payment terms, pause/exit clauses) in place alongside the NDA — timeline for that?

- Do we need a lawyer/compliance consultant lined up before Phase 1 locks the data model, per his own flag on cert/retention rules?

- Who's liable if a data isolation failure or breach occurs post-launch?

Questions — Bus Factor & Contingency

- Since he's the sole developer, what's the plan if he's unavailable for an extended period (illness, job change, burnout)?

- Is documentation/code kept in a state where another developer could pick it up if needed?

- What happens contractually if either side needs to pause or end the engagement mid-phase?

Questions — Communication & Oversight

- What's the regular check-in cadence — weekly, biweekly? Async updates or live calls?

- How do we verify progress against milestones before releasing payment (demo, walkthrough, staging access)?

- Who's the single point of contact for day-to-day questions — him, or his coordinator?

Questions — Long-Term & Go-to-Market

- Once live, what's the ongoing cost structure — same milestone model or a flat maintenance retainer?

- Does he have thoughts on pricing AquaOps to facilities, or is that entirely on us?

- What's the plan if the pilot facility churns or the timeline slips past Labor Day — does the outdoor-season strategy need a backup?